|  |  |
| --- | --- |
| TCOLOGO2 | gemeinsam - einfach - sachlich - freundlich  \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_  **Maßnahmenliste/Besprechungsprotokoll** |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Projektbezeichnung  AG P08-AXOOM | | | Ordnungsbegriff  Projekt/Aufgabe+Nr.  Bezeichnung  Datei-Name  **1 Entwurf** = Vorlage (Diskussionspapier)  **2 in Arbeit** = Entwurf bzw. verabschiedete Version wird bearbeitet  **3 verabschiedet**.= Abschlussdokument  Status | | |
| Kurztitel/Bezeichnung | | | Verfasser  TW534li | Seite Datum  1/1 20.07.2016 | |
| Teilnehmer/Verteiler  Altuntas, Olena (Axoom); Tomov, Stefan (Axoom); Vogt, Harald; Mueller, Daniel (TWS); Liertz, Wolfgang; Gerten, Armin (Axoom); Speer, Michael; Ely Gomes, Marcel; Bernd, Eric (Axoom); Hohenöcker, Julian; Kern, Mattanja; Bernd, Eric (Axoom); Gottschalck, Daniel (Axoom); Alam, Zeeshan | | | Telefon-Durchwahl  31926 |  | |
| Nr | Art\* | Aufgabe/Ergebnisse | | Bearb. durch | Termine |
| 1 | I | AXOOM sends an URL for the Cloud Gate V3.2 to everyone in the process | |  | this week |
| 2 | I | Zeeshan is testing the Cloud Nodes, and will update the existing Cloud Nodes (probably later this week) | |  |  |
| 3 | B | There will be a workshop with AXOOM, generic and TRUMPF IT to Single Sign On | | Wolfgang | 03.08. |
| 4 | I | For Performance Cockpit as an App the AXOOM contact is Heiko Brandsch and Mattanja Kern | |  |  |
| 5 | I | Oliver Schulz (new colleague) will program a very simple diagnostics tool for P08; needs help from generic in the next sprint | |  |  |
| 6 | B | AXOOM will show their plans on the diagnostics tool in this meeting  Is the connection there?  Is the data coming from the machines?  Maybe configuration of machine connections? | | Lena | 10.08. |