|  |  |
| --- | --- |
| TCOLOGO2 | gemeinsam - einfach - sachlich - freundlich  \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_  **Maßnahmenliste/Besprechungsprotokoll** |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Projektbezeichnung  AG P08-AXOOM | | | Ordnungsbegriff  Projekt/Aufgabe+Nr.  Bezeichnung  Datei-Name  **1 Entwurf** = Vorlage (Diskussionspapier)  **2 in Arbeit** = Entwurf bzw. verabschiedete Version wird bearbeitet  **3 verabschiedet**.= Abschlussdokument  Status | | |
| Kurztitel/Bezeichnung | | | Verfasser  TW534li | Seite Datum  1/1 27.07.2016 | |
| Teilnehmer/Verteiler  Altuntas, Olena (Axoom); Tomov, Stefan (Axoom); Vogt, Harald; Mueller, Daniel (TWS); Liertz, Wolfgang; Gerten, Armin (Axoom); Speer, Michael; Ely Gomes, Marcel; Bernd, Eric (Axoom); Hohenöcker, Julian; Kern, Mattanja; Bernd, Eric (Axoom); Gottschalck, Daniel (Axoom); Alam, Zeeshan | | | Telefon-Durchwahl  31926 |  | |
| Nr | Art\* | Aufgabe/Ergebnisse | | Bearb. durch | Termine |
| 1 | I | AXOOM sends an temporary URL for the installation tests  Marcel send a formal request via p08 setup mail | | Zeeshan / Marcel | this week |
| 2 | I | Login Problem ist still there when calling P08 Instances from Trumpf Network  Julian test the connection from generic  Marcel send access data Demo Instance to Julian  Marcel test also the connection from outside Trumpf Network | | Marcel / Generic | This week |
| 3 | B | Mattanja provides generic the newest SDK Version | | Mattanja | This week |
| 4 | I | Zeeshan will update the P08 Instances on 28.07 (all excl. Boehmer) and 29.07 (Boehmer) | | Zeeshan | 29.07 |